# Implementation Plan and Status: The Supplier Blindspot

PS 4 - Arora Traders, Pune | 34 suppliers | 4,800 POs, 3 years | status: build in progress

# 1. Status at a glance

| Item | Status | Output |
| --- | --- | --- |
| Phase 1: Data foundation (D1) | DONE | pipeline.py, po_fact_table.csv, data_quality_log.csv (30 checks, all pass) |
| Phase 2: Returns attribution | DONE | phase2_attribution.py, returns_attributed.csv, returns_inferred_valued.csv, attribution_validation.csv |
| Phase 3: Scorecard (D2) | DONE | phase3_scorecard.py, supplier_scorecard.csv, category_scorecard.csv, scorecard_sensitivity.csv |
| Phase 4: Rupee impact (D3) | DONE | phase4_rupee_impact.py, supplier_rupee_impact_v2.csv, returns_confirmed_valued.csv |
| Excel evidence workbook | DONE | Supplier_Evidence_Workbook.xlsx (about 50,000 live formulas, 0 errors) |
| Phase 5: Negotiation briefs (D4) | TO DO | 3 full briefs + 2 watch-list one-pagers (Word) |
| Phase 6: Replacement recommendation (D5) | TO DO | Replacement_Recommendation.docx |
| Methodology note | TO DO | Methodology_Note.docx |
| Workbook additions | PARTLY | Reconciliation sheet and late-delivery proxy calculation still to add |
| Implementation plan refresh | DONE | This document |

Deliverable coverage: D1, D2 and D3 are complete. D4 and D5 remain, and both draw on numbers that are already built and cross-checked.

# 2. Decisions locked in

| # | Decision |
| --- | --- |
| 1 | supplier_master is the source of truth for the categories a supplier carries. Every PO is still scored; in-master POs are tagged so thin evidence is visible. |
| 2 | Report both the full billing gap and the excess over the panel baseline (0.511%, the median supplier). Negotiation asks use the excess. |
| 3 | Price is compared with the panel average for the same material and year, and with the market index where it covers the material. |
| 4 | Rejections are part of received quantity and are billed, so they count as a loss. Returns are capped per batch so nothing is counted twice. |
| 5 | The main output is a Word negotiation brief, with an Excel evidence workbook behind it. |
| 6 | Price weight cut to 10% in the scorecard (from 25%) because no supplier shows a statistically significant premium. Price is also excluded from the headline rupee loss. |
| 7 | Briefs: 3 full briefs (VS12, VS19, VS03) plus 2 watch-list one-pagers (VS16, VS17), because only three suppliers are genuinely poor. |

# 3. What has been implemented

## Phase 1: Data foundation (D1)

- Loaded the six files and ran 30 integrity checks: unique keys, PO to receipt to payment joins (all 1:1), date order, received not above ordered, rejection not above received, billing equals ordered quantity x quoted price. All pass.

- Built a 4,800-row PO fact table: short quantity, days late, billing gap, baseline and excess gap, rejection value, price vs panel and vs index, in-master tag, Arora's payment lateness.

- Parsed the master category list into a supplier x category map.

- Findings logged: data is clean (no duplicates, nulls or unit mix-ups); 87% of POs are for materials outside the supplier's master categories; the market index covers 6 of 18 materials and PO prices sit about 13.5% above it.

## Phase 2: Returns attribution (35% of the judging weight)

- Model: Bayesian, supplier return rate x volume, times material and quantity likelihoods. The high-return-rate group is learned from the data, not from the underperformer flag.

- Validation: 5 repeats of 5-fold cross-validation on the 240 known returns, with seven model variants compared as an ablation.

- Results: top-1 accuracy 22% and top-3 55%, against 4% / 22% for 'latest receipt wins'. Aggregate counts recovered closely (VS12: about 51 expected vs 54 actual).

- Date proximity tested and rejected: median lag 84 days for the true supplier vs 79 for others (p = 0.83), and adding it makes the model worse.

- Inferred returns valued as probability-weighted expected rupees, with an 80% range from 4,000 simulated assignments.

## Phase 3: Scorecard (D2)

- 34-supplier scorecard: short delivery %, late delivery (% of POs and average days), rejection %, returns per 1,000 MT, price vs panel (scaled by z-score).

- Composite 0-100: short 35%, late 25%, rejection 15%, returns 15%, price 10%. No relationship years and no use of is_underperformer.

- Result: VS12 9.2, VS19 9.3, VS03 10.8 (POOR); the other 31 suppliers score 91-100. The three rank 1-3 under all four weighting schemes tested.

- Per-category scorecard over all 612 supplier x material cells: all 54 cells for the three suppliers are POOR, none of the other 558 are.

## Phase 4: Rupee impact (D3)

| Supplier | Billing gap | Excess over baseline | Rejection loss | Returns (confirmed + inferred) | Headline loss |
| --- | --- | --- | --- | --- | --- |
| VS12 | Rs 1.19 Cr | Rs 1.02 Cr | Rs 0.82 Cr | Rs 0.95 Cr + 0.63 Cr | Rs 3.42 Cr |
| VS19 | Rs 1.06 Cr | Rs 0.91 Cr | Rs 0.74 Cr | Rs 0.75 Cr + 0.44 Cr | Rs 2.83 Cr |
| VS03 | Rs 1.04 Cr | Rs 0.89 Cr | Rs 0.74 Cr | Rs 0.74 Cr + 0.45 Cr | Rs 2.81 Cr |

- Formula: invoice_amount_billed - quantity_received x unit_price_quoted, summed per PO. Panel total gap Rs 7.87 Cr on Rs 1,008.6 Cr billed.

- Price premium and the late-delivery carrying-cost proxy are shown separately and are not in the headline.

## Excel evidence workbook

- Raw inputs in blue, every rupee figure a live formula. Sheets: Summary, Assumptions, Supplier_Impact, Scorecard, PO_Facts, Returns_Confirmed, Returns_Inferred, Returns_Attributed, Category_Scorecard, Validation, Sensitivity, Data_Quality_Log.

- Cross-checked against the Python outputs: differences of at most Rs 0.01 on the billing, rejection and confirmed-return figures, and at most Rs 29 on inferred returns (rounding).

# 4. What is left to implement

## Phase 5: Negotiation briefs (D4), 25% of the judging weight

Output: three full Word briefs (VS12, VS19, VS03), 1-2 A4 pages each, plus two watch-list one-pagers (VS16, VS17).

- Header: supplier, categories on file, spend, PO count, period.

- Headline: rupees lost over 3 years, split into short-billing excess, rejections, confirmed returns, and inferred returns shown separately as an estimate with its range.

- Evidence table: metric, supplier value, panel benchmark, rupee impact, with the 5 worst PO IDs per supplier.

- Specific asks, each with a number: credit note for the excess short-billed amount; billing on received quantity from now on; credit for rejected goods; a returns charge-back for confirmed returns; an on-time clause with a penalty (the penalty rate will be marked as a proposal, not a data finding).

- Anticipated pushback: Arora's own payment delay (average 7.3 days late; 7.2 for VS12, 6.9 for VS19, 7.4 for VS03) and a suggested response.

- Fallback position and the alternative suppliers from the panel.

- Annexure reference to the matching sheets in the Excel workbook.

Watch-list one-pagers: VS16 (price premium +4.5% vs panel, z = 2.0, highest return rate among the clean suppliers) and VS17 (next highest rupee loss, almost all from returns). Both will say plainly that the evidence is weaker and the ask is a conversation, not a claim.

## Phase 6: Replacement recommendation (D5)

- Replace candidates: the three POOR suppliers, VS12, VS19 and VS03.

- Alternatives must be master-listed for the same categories, score ACCEPTABLE, and have capacity (their current volume in that category relative to what would move).

- Watch-out: thin cover. Hex Bars is listed only for VS03 and VS18, so a single alternative exists for that category.

- Also address the 87% of POs placed outside the master categories: recommend moving that spend to suppliers registered for the material.

- Output: Replacement_Recommendation.docx with a table per supplier and category: current spend, candidate alternatives, their scores, and a capacity note.

## Methodology note

- Attribution method, ablation table, validation results, assumptions and limits.

- Why date proximity was excluded and why the exact-supplier accuracy is modest while aggregate rupee totals are reliable.

- Data caveats: dataset scale is about 37 times the Rs 70-85L/month in the problem statement; relationship years in the master differ from the brief; the market index sits below PO prices.

## Workbook additions

- Reconciliation sheet showing that rejection and returns do not overlap (the cap rule is implemented, but not displayed).

- Late-delivery carrying-cost proxy calculated in the workbook (only the 12% assumption is there now).

# 5. Decisions and open points

| Open point | Current default |
| --- | --- |
| Language of the briefs | English only. A short Hindi/Marathi summary box can be added if wanted. |
| Penalty rate for the on-time clause | Proposed in the brief and clearly marked as a proposal, not derived from data. |
| Whether to name VS16 and VS17 in the deliverables | Yes, as watch-list suppliers with weaker evidence. |
| Currency format | Rupees in full digits; lakh/crore labels can be added in the briefs. |

# 6. Risks for the remaining work

| Risk | Mitigation |
| --- | --- |
| Inferred returns are estimates, not facts | Show confirmed and inferred amounts separately, with the 80% range; headline wording says 'estimated' for the inferred part |
| Suppliers will counter with Arora's own late payments | Each brief carries the figures and a suggested response; ask for payment-terms alignment in return for the credit |
| Only 3 suppliers are truly poor | State this openly; the two watch-list briefs are labelled as lower-evidence |
| Thin in-master samples (many cells under 8 POs) | Show PO counts next to each figure and use the supplier-level evidence for the asks |
| Very few alternatives in some categories | Say so in the recommendation instead of forcing a replacement |

# 7. How to run what is built

Folder layout: scripts in the project folder, the six raw CSVs in data/, an empty output/ folder. Run in this order:

- python pipeline.py data output

- python phase4_rupee_impact.py output data

- python phase2_attribution.py output

- python phase3_scorecard.py output data

- python build_workbook.py output data

Requires Python 3.9+, pandas 2.2 or newer, numpy and openpyxl. The workbook's formulas recalculate when opened in Excel.